Project Milestone Report V1

Date 14/10/21

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone** | **Date** | **Status** | **Responsible** | **Issues/Comments** |
| Requirement Phase | 10/10/21 | Completed | All members | No issues |
| Coding Phase | 17/10/21 | In progress | Danial, Whye Keat | No issues |
| Integration Phase | 23/10/21 | In progress | Tian Sheng, Hui Min | No issues |
| Testing Phase | 26/10/21 | Not Completed | All members | No comments |
| Documentation Phase | 31/10/21 | Not Completed | All members | No comments |
| Project Close | 5/11/21 | Not Completed | All members | No comments |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

Project Milestone Report V2

Date 27/10/21

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone** | **Date** | **Status** | **Responsible** | **Issues/Comments** |
| Requirement Phase | 10/10/21 | Completed | All members | No issues |
| Coding Phase | 28/10/21 | In progress | Danial, Whye Keat | Extended due to the change request form |
| Integration Phase | 23/10/21 | Completed | Tian Sheng, Hui Min | No issues |
| Testing Phase | 30/10/21 | In progress | Yong Qi, Christie | Extended due to change request form |
| Documentation Phase | 31/10/21 | In progress | All members | No comments |
| Project Close | 5/11/21 | Not Completed | All members | No comments |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |

Project Milestone Report V3 Final

Date 09/11/21

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Milestone** | **Date** | **Status** | **Responsible** | **Issues/Comments** |
| Requirement Phase | 10/10/21 | Completed | All members | No issues |
| Coding Phase | 28/10/21 | Completed | Danial, Whye Keat | No issues |
| Integration Phase | 23/10/21 | Completed | Tian Sheng, Hui Min | No issues |
| Testing Phase | 30/10/21 | Completed | Yong Qi, Christie | No issues |
| Documentation Phase | 31/10/21 | Completed | All members | No comments |
| Project Close | 05/11/21 | Completed | All members | No comments |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |